Planning and Progress Report

<https://github.com/Javclamar/Acme-ANS-D01>

Contents

[1. Introduction 2](#_Toc190951683)

[2. Progress 2](#_Toc190951684)

[3. Issues and challenges 3](#_Toc190951685)

[4.Planning 4](#_Toc190951686)

[5.Conclusion 4](#_Toc190951687)

|  |  |  |  |
| --- | --- | --- | --- |
| Date | **Version** |  | **Description** |
| 20/02/2025 | 1.0 |  | Initial version of the analysis report |

Group C1.056

## Introduction

This report shows a general vision of the performed and scheduled tasks throughout the first devliverable, it’s intended to evaluate the efficiency and yield of the group and detect fields that can be improved.

## Progress

This table shows the status of the requirements proposed for the deliverable 1. As the table shows, all the group requirements are completed, so we can assume that the progress and efficiency of the group has been optimal

|  |  |
| --- | --- |
|  | Group |
| Done Requirements | Mandatory 1  Mandatory 2  Mandatory 3  Supplementary 1 – 1  Supplementary 1 – 2  Supplementary 1 – 3  Supplementary 2 – 1  Supplementary 2 - 2 |

A black and white line on a black background

AI-generated content may be incorrect.

This is an image from the project on github, showing the requirements that the group has completed. The requirement GS2 it’

The issues ar marked as:

* G since it’s a group requierement / M or S if it’s mandatory or supplementary / Numeration of the requirement

## 3. Issues and challenges

The team has worked efficiently regarding this being the first deliverable completing all the requirements. The biggest issue that the team has encountered it’s the bad organization caused by:

* The team didn’t know each other until this project, so we haven’t built much confidence
* Bad management of Github

## 4.Planning

For the next weeks, tha plan is:

* Week of February 24:
  + End the Mandatory Requirements for the Deliverable 2
  + Work with a new created organization method
* Week of March 3:
  + End the Supplementary 1 Requirements, with option to also end the Supplementary 2
  + End the Deliverable 2

## 5.Conclusion

The project is progressing as planned, though organizational challenges have rised, the team has stayed on scheduled for the first deliverable. We expect that the team will resolve the organizational challenges and keep the efficiency for the next deliverable.