Planning and Progress Report

<https://github.com/Javclamar/Acme-ANS-D01>

Contents

[1. Introduction 2](#_Toc190951683)

[2. Progress 2](#_Toc190951684)

[3. Issues and challenges 3](#_Toc190951685)

[4.Planning 4](#_Toc190951686)

[5.Conclusion 4](#_Toc190951687)

Group C1.056 – Student #2

Javier Clavijo Martínez 🡪 javclamar@alum.us.es

## Introduction

This report shows a general vision of the performed and scheduled tasks throughout the first devliverable, it’s intended to evaluate the efficiency and yield of the group and individually, to detect fields that can be improved.

## Progress

This table shows the status of the requirements, for the gorup and for the Student #2. As the table shows, the mayority of the requirements are completed and there are left only the Supplementary 2 requirements for the group.

|  |  |  |
| --- | --- | --- |
|  | Group | Student #2 |
| Done Requirements | Mandatory 1  Mandatory 2  Mandatory 3  Supplementary 1 – 1  Supplementary 1 – 2  Supplementary 1 – 3  Supplementary 2 – 1  Supplementary 2 - 2 | Mandatory 1  Mandatory 2  Supplementary 2 – 1  Supplementary 2 - 2 |

• Group Mandatory 1: Instantiate and customise the appropriate starter project so that you can work on this project. Make sure that the name of your project folder, maven configuration (pom.xml), and database is “Acme-ANS-D〈dd〉”, where “〈dd〉” denotes the deliverable number using two digits. Make sure that you have followed the instructions in the “On Your Deliverables” document to package and deliver your work. This requirement must be fulfilled in this and every other group or individual deliverable for it to be considered satisfied.

• Group Mandatory 2: Provide a link to your planning dashboard in GitHub to review the tasks, their cur-rent status, and your schedule.

• Group Mandatory 3: Produce a chartering report.

• Group Supplementary 1 - 1: The default language must be English, but Spanish must be supported, as well. Other mainstream languages are welcome but not required. This requirement must be met in this and every other group or individual deliverable for it to be considered satisfied.

• Group Supplementary 1 - 2: Produce a report on what you knew about the architecture of a WIS before this subject.

• Group Supplementary 1-3: Produce a report on what you knew about testing a WIS before this subject.

* Group Supplementary 1-4: Produce a report on how you have set up your development configuration. You must not reproduce the guideline to set it up, but to make it clear that you have followed it, and you have your development configuration ready to work.

• Group Supplementary 2 - 1: Produce an analysis report.

• Group Supplementary 2 - 2: Produce a planning and progress report.

• Student Mandatory 1 : Modify the anonymous menu so that it shows an option that takes the browser to the home page of your favorite web site. The title must read as follows: “〈id-number〉: 〈surname〉, 〈name〉”, where “〈id-number〉” denotes your DNI, NIE, or pass-port number, “〈surname〉” denotes your surname/s, and “〈name〉” denotes your name/s.

• Student Mandatory 2: Provide a link to your planning dashboard in GitHub to review the tasks, their cur-rent status, and your schedule.

• Student Supplementary 2 - 1: Produce an analysis report.

• Student Supplementary 2 - 2: Produce a planning and progress report.

A black screen with white lines

AI-generated content may be incorrect.

This is an image from the project on github, showing the requirements that I, the Student #2, has worked on in the deliverable 1.

The issues ar marked as:

* G if it’s a group requierement / M or S if it’s mandatory or supplementary / Numeration of the requirement
* S if it’s a student requierement / Number of the student / M or S if it’s mandatory or supplementary / Numeration of the requirement

## 3. Issues and challenges

The team has worked efficiently regarding this being the first deliverable, having only left two requirements. One of the issues that the team has encountered it’s the bad organization caused by:

* Poor communication
* The team didn’t know each other until this project, so we haven’t built much coinfidence
* Bad management of Github

## 4.Planning

For the next weeks, tha plan is:

* Week of February 24:
  + End the Mandatory Requirements for the Deliverable 2, the group ones and the individuals
  + Work with a new created organization method
* Week of March 3:
  + End the Supplementary 1 Requirements, with option to also end the Supplementary 2, the group and individuals
  + End the Deliverable 2

## 5.Conclusion

The project is progressing as planned, though organizational challenges have rised, the team has stayed on scheduled for the first deliverable. I expect that the team and I will resolve the organizational challenges and keep the efficiency for the next deliverable.