Planning and Progress Report

<https://github.com/Javclamar/Acme-ANS-D01>

Contents

[1. Introduction 2](#_Toc190951683)

[2. Progress 2](#_Toc190951684)

[3. Issues and challenges 3](#_Toc190951685)

[4.Planning 4](#_Toc190951686)

[5.Conclusion 4](#_Toc190951687)

Group C1.056 – Student #2

Javier Clavijo Martínez 🡪 javclamar@alum.us.es

## Introduction

This report shows a general vision of the performed and scheduled tasks throughout the first devliverable, it’s intended to evaluate the efficiency and yield of the group and individually, to detect fields that can be improved

## Progress

This table shows the status of the requirements, for the gorup and for the Student #2. As the table shows, the mayority of the requirements are completed and there are left only the Supplementary 2 requirements for the group.

|  |  |  |
| --- | --- | --- |
|  | Group | Student #2 |
| Done Requirements | Mandatory 1  Mandatory 2  Mandatory 3  Supplementary 1 – 1  Supplementary 1 – 2  Supplementary 1 – 3 | Mandatory 1  Mandatory 2  Supplementary 2 – 1  Supplementary 2 - 2 |
| To do Requirements | Supplementary 2 – 1  Supplementary 2 - 2 |  |

A black screen with white lines

AI-generated content may be incorrect.

This is an image from the project on github, showing the requirements that I, the Student #2, has worked on in the deliverable 1.

The issues ar marked as:

* G if it’s a group requierement / M or S if it’s mandatory or supplementary / Numeration of the requirement
* S if it’s a student requierement / Number of the student / M or S if it’s mandatory or supplementary / Numeration of the requirement

## 3. Issues and challenges

The team has worked efficiently regarding this being the first deliverable, having only left two requirements. One of the issues that the team has encountered it’s the bad organization caused by:

* Poor communication
* The team didn’t know each other until this project, so we haven’t built much coinfidence
* Bad management of Github

## 4.Planning

For the next weeks, tha plan is:

* Week of February 24:
  + End the Mandatory Requirements for the Deliverable 2, the group ones and the individuals
  + Work with a new created organization method
* Week of March 3:
  + End the Supplementary 1 Requirements, with option to also end the Supplementary 2, the group and individuals
  + End the Deliverable 2

## 5.Conclusion

The project is progressing as planned, though organizational challenges have rised, the team has stayed on scheduled for the first deliverable. I expect that the team and I will resolve the organizational challenges and keep the efficiency for the next deliverable.